# PROJECT PLAN: HCMUT-AILib

## A Zero-Resource Semantic Retrieval and Research Assistant for Digital Academic Libraries

Course: CO2001 – Professional Skills for Engineers

Faculty: Computer Science and Engineering, Ho Chi Minh City University of Technology (HCMUT)

Project Execution Duration: 8 Weeks

Target Repository: github.com/HCMUT-Fus/hcmut-ailib

License: GNU General Public License v3.0 (GNU GPLv3)

## 1. Executive Summary

Traditional library catalogue systems rely on rigid keyword searches and Boolean operators, frequently failing to surface relevant academic resources when users query conceptual, cross-disciplinary, or semantic terminology. HCMUT-AILib solves this challenge by engineering a lightweight, local semantic vector search engine and research discovery assistant designed specifically for academic libraries.

In strict adherence to the Engineering Design Process, the project is scoped to be useful, efficient, reality-grounded, and affordable. To eliminate dependencies on physical resources, scanning hardware, or copyright-restricted materials, the system operates exclusively on open-access, publicly indexed academic metadata retrieved via public APIs (e.g., arXiv / OpenAlex). The entire project lifecycle is tracked via integrating technical development with professional ethics, legal compliance under Vietnamese Information Technology law, and an assessment of computing's socio-technical impactsGitHub.

## 2. Project Team Structure & Governance

The project is executed by a balanced student engineering team (4 members), enforcing role rotation and clear accountability.

| Member Role | Primary Responsibilities | GitHub Responsibility |
| --- | --- | --- |
| Project Lead & System Architect | Overall project delivery, sprint cadence, architecture alignment, syllabus compliance. | Repository maintainer, Project Board (Kanban) manager, and release tagger. |
| Data & Retrieval Engineer | Data ingestion pipeline, text cleaning, vector embedding generation, and vector database management. | Branch ownership (feat/ingestion, feat/vector-db), CI data tests. |
| Frontend & Integration Engineer | Web dashboard development (Streamlit), REST API bindings, and UI/UX optimization. | Branch ownership (feat/ui-dashboard), interface unit tests. |
| QA, Ethics & Compliance Lead | Test plan execution, benchmark evaluation, licensing compliance, and legal/ethical report drafting. | Pull Request reviewer, documentation owner (/docs/, /reports/). |

## 3. Engineering Design Framework & Feasibility (Steps 1–8)

The project operationalizes the 8-step engineering design cycle defined in the course curriculum:

[1. Identify Problem] ──> [ 2. Criteria & Constraints] ──> [ 3. Brainstorm] ──> [ 4. Generate Ideas] ──> [ 5. Explore Options] ──> [ 6. Select Approach] ──> [7. Build Prototype] ──> [ 8. Refine Design]

### Step 1: Identify the Problem

Academic library users lose valuable research time due to the vocabulary mismatch problem: library catalog systems (e.g., OPAC) search for exact string matches in titles and tags, ignoring synonyms, conceptual semantics, and natural language research queries.

### Step 2: Identify Criteria and Constraints

- Feasibility & Cost ($0): Must execute entirely on free-tier services and consumer-grade hardware (standard laptop: 8GB RAM, Quad-Core CPU, no dedicated GPU required).

- Resource Constraint (Zero Physical Goods): No physical book scanning, manual barcode handling, or specialized camera rigs.

- Latency Criterion: Query response time under 1.5 seconds for a collection of 1,000 indexed academic records.

- Accuracy Criterion: Retrieval performance exceeding a Mean Reciprocal Rank (MRR) of 0.7 on a curated benchmark of 30 representative academic queries with human-annotated ground-truth relevance.

- Legal/Licensing Criterion: Complete alignment with the Vietnam Law on Information Technology and open-source compliance under GNU GPLv3.

### Step 3: Brainstorm Possible Solutions

- Option A: Cloud-based generative LLM (OpenAI API / Claude API) with full-document indexing.

- Option B: Local inverted index full-text search engine (e.g., Elasticsearch / Apache Lucene).

- Option C: Local dense vector embedding retrieval using lightweight sentence transformers and an embedded vector store.

### Step 4: Generate Ideas

- Hybrid semantic search combining lexical keyword matching and vector similarity.

- Interactive paper abstract summarizer running via quantization on consumer CPUs.

- Autonomous catalog classification of papers by Dewey Decimal or ACM Computing Classification System.

### Step 5: Explore the practical appliance matrix and its efficiency.

| Evaluation Criterion | Option A: Cloud LLM API | Option B: Inverted Index (Lucene) | Option C: Local Vector DB (Selected) |
| --- | --- | --- | --- |
| Financial Cost | High (ongoing token costs) | Zero | Zero ($0.00) |
| Hardware Overhead | Minimal (offloaded to cloud) | Moderate (RAM intensive) | Low (quantized local embeddings) |
| Semantic Intelligence | Superior | Poor (literal strings only) | High (dense vector similarity) |
| Data Privacy & Offline Use | Vulnerable to vendor leaks | Fully offline | Fully offline & local storage |
| Engineering Feasibility | External API dependent | Standard software setup | High engineering learning value |

### Step 6: Select an Approach

Option C is selected. The architecture combines:

- Data Ingestion: Automated metadata retrieval of 1,000 open-access computer science papers from the public arXiv API (with a limit rate).

- Embedding Model: all-MiniLM-L6-v2 (Sentence-Transformers), requiring low ~120MB RAM footprint and executing rapidly on standard CPUs.

- Vector Database: ChromaDB running in embedded local storage mode.

- Application UI: Streamlit for a zero-configuration, interactive web frontend.

### Step 7: Build a Model or Prototype

Implement modular software components under version control, linking data retrieval, vector indexing, and user query dispatching into a local web dashboard.

### Step 8: Refine the Design

Iteratively measure query retrieval precision (precision@k), optimize chunking windows for paper abstracts, and prune stop-words to reduce search latency.

## 4. GitHub Repository Architecture

hcmut-ailib/
├── .github/
│   ├── workflows/
│   │   └── ci.yml               # Automated syntax checks and retrieval smoke tests
│   ├── pull_request_template.md # Required checklist for peer review
│   └── ISSUE_TEMPLATE/          # Bug reports and feature request templates
├── data/
│   ├── raw/
│   │   └── arxiv_sample_1000.json # Public metadata schema (title, abstract, authors, DOI)
│   └── processed/
│       └── vector_index/        # Embedded ChromaDB binary store
├── docs/
│   ├── architecture.png         # Engineering block diagram
│   ├── mindmaps/                # Concept maps from Week 2 brainstorming
│   └── meeting_minutes/         # Weekly records of group meetings & actions
├── reports/
│   ├── outline_report.pdf       # Week 3 milestone submission
│   ├── ethics_legal_audit.pdf   # Week 4 legal & copyright analysis
│   └── final_evaluation.pdf     # Week 7 final 80% course report
├── src/
│   ├── __init__.py
│   ├── ingest.py                # Public API query and JSON normalization script
│   ├── indexer.py               # Vector generation and vector storage builder
│   ├── search_engine.py         # Cosine similarity and ranking logic
│   └── app.py                   # Streamlit web user interface
├── tests/
│   ├── test_ingest.py           # Ingestion format validation
│   └── test_retrieval.py        # Benchmark query accuracy assertions
├── .gitignore
├── LICENSE                      # GNU General Public License v3.0
├── README.md                    # Setup documentation, team credits, architecture
└── requirements.txt             # Locked Python dependency tree
5. Accelerated 8-Week Work Breakdown Structure (WBS)

W1: Setup & Definition ──> W2: Research & Design ──> W3: Outline Defense ──> W4: Ethics & Legal ──> W5: Core Engine ──> W6: UI & Integration ──> W7: Final Report & QA  ──> W8: Final Exam Defense

### Week 1: Problem Formulation & Project Setup (Design Steps 1–2)

- Team Activities: Form group of 4; elect Project Lead; dissect syllabus goals; define project scope.

- Engineering Tasks: Initialize GitHub repository; define directory tree; author README.md containing the project charter and hardware/resource constraints.

### Week 2: Ideation, Brainstorming & Research (Design Steps 3–5)

- Team Activities: Conduct structured brainstorming; apply Think-Pair-Share (TPS) protocol to explore search alternatives; develop digital concept mind maps.

- Engineering Tasks: Evaluate dataset APIs (arXiv REST API); determine vector store feasibility; commit mind maps and decision matrices to /docs/mindmaps/.

### Week 3: Architectural Approach & Outline Defense (Design Step 6)

- Team Activities: Synthesize technical choices into an engineering proposal; prepare slide deck; rehearse oral defense.

- Engineering Tasks: Finalize formal architecture diagram; build basic script skeleton; submit and present Project Outline Report (Milestone 1).

### Week 4: Professional Ethics, Legal Framework & Licensing Audit

- Team Activities: Conduct professional ethics seminar within the team; evaluate compliance with Vietnamese digital law.

- Engineering Tasks: Integrate GNU General Public License v3.0 (LICENSE); author /reports/ethics_legal_audit.pdf covering intellectual property, academic integrity, and fair use of metadata.

### Week 5: Engine Implementation & Pipeline Construction (Design Step 7a)

- Team Activities: Sprint 1 execution; monitor pull request cadence; review merge conflicts.

- Engineering Tasks: Implement src/ingest.py to pull 1,000 research abstracts; build src/indexer.py with Sentence-Transformers and ChromaDB; store sample dataset under /data/.

### Week 6: Interface Development & Prototype Integration (Design Step 7b)

- Team Activities: Sprint 2 execution; cross-functional testing between interface and retrieval backend.

- Engineering Tasks: Build interactive Streamlit dashboard (src/app.py); connect natural-language query inputs to the vector similarity backend; format output cards with paper titles, abstracts, and direct links.

### Week 7: System Verification, Refinement & Final Report Submission (Design Step 8)

- Team Activities: Measure performance metrics; draft the comprehensive project report; conduct peer proofreading.

- Engineering Tasks: Benchmark search latency and query precision; tag release v1.0.0; compile and submit the Final Project Report (/reports/final_evaluation.pdf) satisfying the major course deliverable.

### Week 8: Final Examination & Project Defense

- Team Activities: Deliver live prototype demonstration to the faculty evaluation committee; defend engineering decisions and ethical conclusions; participate in panel Q&A.

- Engineering Tasks: Prepare clean backup offline demo video; publish final release notes on GitHub.